# AWS First Cloud AI Journey – Project Plan

# Project team – FPT University – Learning Management System

# 09/12/2025

- Table of Contents

1	BACKGROUND and motivation	3

1.1	executive summary	3

1.2	PROJECT SUCCESS CRITERIA	4

1.3	Assumptions	12

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	14

2.1	Technical Architecture Diagram	14

2.2	Technical Plan	16

2.3	Project Plan	21

2.4	Security Considerations	25

3	Activities AND Deliverables	30

3.1	Activities and deliverables	30

3.2	PATH TO PRODUCTION	33

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	36

5	TEAM	39

# BACKGROUND and motivation

## executive summary

The TCM Center is an organization operating in the field of education and training, specializing in providing skill-based courses and professional training programs for learners across various levels. With its continuously expanding scale - including thousands of learners and a training management system used daily - the center faces the need to modernize its technological infrastructure to keep up with its growth.

Currently, the center’s IT system primarily runs on an on-premises or traditional server model, which lacks the flexibility to scale when the number of learners increases suddenly. It also incurs high maintenance costs and faces challenges in integrating with new technologies. These limitations hinder efforts to upgrade educational services, optimize learner experience, and improve internal management efficiency.

To address these challenges, the center has decided to migrate its system to the AWS cloud platform. The main objectives of the project include:

- Reducing operational costs by optimizing resource usage and eliminating physical infrastructure maintenance expenses.

- Increasing scalability to accommodate large numbers of learners and high traffic during peak enrollment periods.

- Enhancing security in accordance with AWS standards, ensuring the protection of learner data and training materials.

- Improving flexibility in product development, allowing the IT team to deploy new features more quickly.

The implementation partner (AWS Partner) will provide a comprehensive solution that includes:

- Assessing the current system

- Designing an optimized AWS architecture for the center

- Deploying core AWS services (EC2, S3, RDS, VPC, IAM, CloudFront, etc.)

- Ensuring security, monitoring, and cost optimization

- Training the center’s team to operate the AWS infrastructure

This project is expected to help the center upgrade its entire technology ecosystem, enhance the quality of its training services, support future business expansion, and establish a strong foundation for applying modern technologies in educational activities.

## PROJECT SUCCESS CRITERIA

The project will be considered successful when it fully meets the following criteria, measured in terms of performance, stability, security, cost efficiency, and the quality of implementation based on AWS architectural standards:

### Architecture & Deployment

#### Completion of the implementation in full accordance with the designed architecture

Full deployment of all required components:

- CloudFront – distributes static content and provides the domain for the frontend.

- Amazon S3 – stores all web interface source code (frontend hosting).

- Amazon Cognito – manages user authentication and access token issuance.

- API Gateway – serves as the entrypoint layer for handling and routing requests from the frontend.

- AWS Lambda – processes backend business logic.

- Secrets Manager – stores sensitive information such as API keys and database credentials.

- Amazon DynamoDB – stores application data in a NoSQL format.

- Amazon CloudWatch Logs – captures logs from API Gateway and Lambda for monitoring.

- Amazon CloudWatch Alarms – defines alerting conditions (CPU usage, Lambda errors, API latency, etc.).

- Amazon SNS – sends notifications for alerts/incidents triggered by CloudWatch.

- GitLab Repository – contains backend source code and IaC templates.

- GitLab Runner – executes CI/CD pipelines (build, test, SAM deploy).

- CloudFormation – automatically deploys all backend resources from GitLab Runner.

- Completion timeframe: within ≤ 12 weeks, including configuration, testing, and go-live.

- GitLab CI/CD pipeline performance: operates stably with a build & deployment success rate ≥ 95%.

- System operation must follow the security flow as designed:
User → CloudFront → Cognito → API Gateway → Lambda → Secrets Manager → DynamoDB.

#### Infrastructure as Code (IaC)

Within the project, the entire AWS infrastructure is deployed using the Infrastructure as Code (IaC) approach through AWS CloudFormation and the SAM (Serverless Application Model) framework. Resources such as:

- API Gateway

- Lambda Functions

- DynamoDB

- S3

- Cognito

- IAM Roles/Policies

- Secrets Manager

- Logging (CloudWatch Logs)

- Monitoring (CloudWatch Alarms + SNS)

- Are all defined within the project’s IaC template (template.yaml).

Deploying 100% of the infrastructure via IaC provides several key advantages:

- Reproducibility: Dev, Staging, and Production environments can be recreated identically using the same template.

- Elimination of manual configuration errors: All resources are defined in code and deployed automatically.

- Version Control: Every infrastructure change is tracked within the GitLab repository.

- Full automation through CI/CD: GitLab Runner triggers the pipeline → SAM build → SAM deploy → CloudFormation stack update.

- Consistency with architecture design: IaC ensures the deployed infrastructure follows the approved system architecture.

- Enhanced security: No direct configuration in the AWS console; all modifications are auditable through Git.

The IaC template is reviewed and validated by the center’s technical team. This review process ensures:

- The infrastructure is deployed in accordance with the architecture defined in the workshop proposal.

- Risks related to misconfiguration, missing resources, or incorrect permissions are minimized.

- Consistency is maintained across all environments (dev – staging – production).

Security is strengthened because all resources are governed by controlled processes.

### Security

#### Access Layer Security

CloudFront serves as the primary entrypoint layer of the system, playing the following roles:

- Reduces direct access to API Gateway.

- Absorbs high and sudden traffic loads, lowering the risk of traffic-based attacks.

It automatically integrates AWS Shield Standard, providing protection against:

- Volumetric DDoS attacks

- SYN flood attacks

- UDP flood attacks

- Medium-scale HTTP flood attacks

Additional benefits include:

- Application protection against volumetric attacks without requiring extra configuration.

- Reduced load on API Gateway and Lambda.

- Optimized performance when serving static files from S3.

Throughout the execution phase of the project, no downtime related to volumetric attacks was recorded, and no instances of API Gateway overload occurred.

#### Identity & Access

The system uses an Amazon Cognito User Pool to manage users and handle authentication. Cognito provides secure login mechanisms based on OAuth2/OpenID Connect, and supports identity verification through:

- Email/Password

- Token-based authentication (ID Token, Access Token)

- Automatic validation of passwords, sessions, and refresh tokens

According to Cognito CloudWatch Metrics:

- ≥ 98% of valid requests were successfully authenticated

- The remaining requests were associated with legitimate errors such as incorrect passwords, expired tokens, or invalid refresh tokens

During the entire running phase of the project, the authentication system operated reliably and consistently. Legitimate users were able to log in and retrieve tokens nearly 100% of the time, with no recorded cases of timeout, system error, or infrastructure-related disruptions affecting the login process.

The “Least Privilege” principle was strictly applied throughout the project’s IAM design. This ensures each service, Lambda function, or account is granted only the permissions strictly required for its operation—nothing more. During the IAM review:

- No permissions were found to exceed actual operational needs

- All policies were permission-based with narrowly scoped definitions (resource-level + action-level)

- No use of AdministratorAccess, *:*, or unnecessary wildcard permissions

IAM roles for Lambda functions included only the minimum required actions, such as:

- dynamodb:GetItem, dynamodb:PutItem

- s3:PutObject (if applicable)

- logs:CreateLogGroup, logs:CreateLogStream, logs:PutLogEvents

Adhering to the Least Privilege principle provides:

- Reduced attack surface

- Lower risk of privilege escalation

- A more secure and standards-compliant system

Within the project, no credentials (API keys, passwords, tokens, connection strings) were ever hard-coded in the source code. Instead, all sensitive information is stored and dynamically retrieved through AWS Secrets Manager, ensuring:

- Maximum protection of sensitive data

- No risk of accidental exposure through repository commits

- Secrets can be rotated automatically when needed

This fully aligns with AWS best practices for key and credential security.

#### Monitoring & Audit

CloudWatch Logs is enabled across all major services, including:

- Amazon API Gateway – logs all requests/responses, including 4XX and 5XX errors.

- AWS Lambda – logs detailed execution information, exceptions, timeouts, and function outputs.

- Amazon Cognito – logs authentication-related activities (failed logins, invalid tokens, etc.).

- Amazon CloudFront (if logging is enabled) – logs detailed request information from edge locations.

- Centralizing all logs in CloudWatch improves system observability, simplifies error detection, and enhances operational efficiency.

- CloudWatch Monitoring and Alerting Capabilities

- Operates reliably and consistently

- Detects anomalies in a timely manner

- No critical incidents were recorded

- Ensures safe, reliable, and predictable system operation

SNS Alerts further support the technical team by enabling rapid incident response.

### Performance & Reliability

#### Uptime & SLA (Service Level Agreement)

Right after the system officially went live, all components within the architecture - API Gateway, Lambda, DynamoDB, CloudFront, and Cognito - were continuously monitored through AWS CloudWatch Metrics.

Throughout the three-month operational period, CloudWatch recorded the following:

- Average uptime ≥ 99.9% across all APIs

- No prolonged downtime that impacted end users

- Frontend components delivered through CloudFront also maintained a similar SLA, thanks to its ability to automatically reroute requests to the nearest edge location

These observations confirm that the current serverless architecture operates stably, with no scaling issues and no infrastructure-related failures encountered.

#### API Performance

- During the operational phase, the system was monitored using AWS CloudWatch Metrics to measure API performance.

- The response time (latency) of the API Gateway + Lambda processing chain achieved ≤ 300 ms for 95% of all requests.

- This metric demonstrates the system’s ability to deliver fast and stable responses, ensuring a smooth user experience even during periods of high traffic.

To reduce the initial startup delay (cold start) of AWS Lambda, the technical team performed several optimizations:

- Minimizing the deployment package size

- Selecting an appropriate runtime and removing unnecessary libraries

- Using connection reuse mechanisms and optimizing the function structure

As a result, the average cold start latency was ≤ 100 ms, ensuring fast initialization and minimizing impact on the first requests after Lambda scales out or becomes idle.

#### System Scalability & Load Handling

With the adoption of a serverless architecture, the system automatically scales based on demand, without requiring any server configuration or management.

- The API Gateway + Lambda stack is capable of processing at least 2× the current request volume.

- During stress testing, the 5xx error rate remained at 0%, with no backend-related incidents observed.

- DynamoDB performance, monitored via P99 latency metrics from CloudWatch, shows that 99% of queries complete within 10 ms or faster, ensuring near real-time data retrieval.

### Success in cost optimization

- AWS infrastructure costs were reduced by ≥ 20% compared to the original system, thanks to the serverless architecture that optimizes resource usage.

- DynamoDB consumption did not exceed the cost baseline projected during the design phase. Read/Write Capacity scaled automatically with demand while remaining within the estimated budget.

The implementation of CloudFront as a CDN helped reduce the load on the S3 origin:

- CloudFront reduced ≥ 50% of direct access to S3 through edge caching.

- This resulted in lower S3 costs (GET requests + data transfer) while also improving end-user access speed.

Using AWS SES provided additional cost benefits:

- No unexpected charges occurred, as outgoing email volume remained within forecasted limits.

- Email templates were optimized to minimize payload size from Lambda to SES.

- There were no excessive retries or bounce rates that could inflate costs.

A comprehensive cost-monitoring system was also configured:

- Scheduled reports in AWS Cost Explorer allow tracking costs by service, environment, and project group.

- CloudWatch Billing Alarms were set up to notify the team when spending exceeds forecasted thresholds.

- These alerts functioned correctly, ensuring the technical team could detect anomalies early.

### Success in Logging, Monitoring & Alerting

The system uses Amazon CloudWatch Logs as the central platform for capturing all operational events.

- 100% of logs from AWS Lambda and API Gateway are fully collected.

- The logs include access information, errors, processing time, and application-level events to support troubleshooting and system behavior analysis.

- Log retention is configured in accordance with the technical documentation and compliance requirements.

- CloudFront access logs are captured for frontend optimization and traffic analysis.

- Cognito logs are collected to support security analysis related to authentication.

To enable automated system monitoring, the team configured a set of critical CloudWatch Alarms, including:

- CPU Utilization for compute-related resources

- Latency to track API response time

- Error Rate, with a special alarm triggered when Lambda error rates exceed 2%, ensuring early detection of operational issues or application logic failures

All CloudWatch Alarms are integrated with Amazon SNS to deliver automated notifications:

- SNS dispatches alerts within < 30 seconds of alarm activation.

- Notifications are sent via email, SMS, or Slack channels, depending on the project’s configuration.

- This mechanism ensures the operations team can respond promptly, minimizing downtime and limiting incident impact.

Throughout the go-live phase and the trial operation period, no Critical or High-severity alarms were recorded. Only a few Low-level warnings appeared, mainly caused by invalid input or client retries, none of which affected system stability or performance.

### Success in Data Management & Database Operations

- Throughout the testing, installation, and trial operation phases, no DynamoDB throttling events were recorded. This indicates that the system maintained stable performance, low latency, and uninterrupted operation without overload issues - ensuring high availability during the test period.

- The system performs regular data backups to guarantee that, in the event of an incident, the most recent backup is never more than 1 hour behind the point of failure.

- When recovery is required, the time from incident detection to full system restoration (including both database and related services) does not exceed 15 minutes.

- DynamoDB supports encryption at rest, meaning all stored data - including tables, indexes, streams, backups, and global tables - is encrypted using AES-256 through integration with AWS KMS.

### Success in user experience

During real-world testing, CloudFront demonstrated its ability to reduce frontend page-load latency to ≤ 1.5 seconds for 90% of users thanks to:

- Distributing static content from Edge Locations closest to end users.

- Efficient caching for frontend files (HTML, CSS, JS, images).

- Reducing round-trip calls to the S3 or origin server, especially for regions with naturally high latency.

- As a result, the system ensures an optimal user experience, particularly for users located far from the origin region, while simultaneously offloading traffic from the backend origin. This meets the defined SLA criteria for page-load performance.

During the login-flow functional testing phase, no errors were recorded from Cognito, issued tokens were valid, and were not rejected by the backend, with an error rate of below 1%. This confirms the stability of the authentication workflow, minimizes the risk of blocking users due to authentication failures, and enhances both reliability and security for the entire website.

### Success in Knowledge Transfer & Training

The handover and training process ensured that the central technical team fully understood the operational workflows, including:

- System monitoring procedures (CloudWatch, Dashboards, Metrics).

- IAM management and permission control.

- CI/CD Pipeline operations (GitLab → CodePipeline → CodeBuild).

- API Gateway routing mechanisms.

- DynamoDB table design principles.

- Backend release process using AWS SAM.

The following training objectives were completed:

- At least two training sessions and one hands-on workshop were successfully delivered.

- All architectural documents, operational SOPs, and incident-handling SOPs were fully handed over to the team.

## Assumptions

Assumptions: The following conditions were assumed to be valid at the time of planning; however, they are not guaranteed with absolute certainty:

- The customer provides the AWS Account and full IAM permissions to the deployment team before the kick-off date, including access to:
CloudFormation, Lambda, API Gateway, DynamoDB, S3, CloudFront, Cognito, SNS, SES, and CloudWatch.
Student, course, and instructor data is expected to be standardized, cleaned, and ready for import into DynamoDB.

- The customer agrees to adopt a serverless, cloud-native architecture and does not require on-premise or hybrid deployment.

- Core business workflows (login, enrollment, attendance tracking, learning content management) are already aligned and will not undergo major changes during backend development.

- Business logic, API specifications, field schemas, and UI/UX requirements will be delivered on schedule to ensure smooth integration with API Gateway and Lambda.

- The frontend will be built and hosted on S3 + CloudFront, following an SPA architecture.

Constraints: These limitations directly impact the project scope or technical solution:

- Certain components of the legacy systems (existing LMS or CRM) may not be modifiable and therefore must remain unchanged, with integration limited to API-level communication.

- The new system must adhere to the agreed monthly AWS budget, which may influence data modeling choices, feature scope, or scaling configurations.

- The architecture must remain fully serverless; therefore, EC2, ECS, and other traditional compute services are not permitted (using EC2 would require scope expansion).

- Only approved AWS services may be used: S3, CloudFront, DynamoDB, Lambda, API Gateway, Cognito, CloudWatch, CloudFormation, and SNS.

Dependencies: These are project elements dependent on the customer’s collaboration:

- Dependent on the customer's technical teams (IT, Dev, Data Team) for timely reviews of IaC templates, API designs, database schema validation, and feature testing.

- Dependent on the customer to provide domain information and DNS configuration so that Route53 can manage the hosted zone on schedule.

- Dependent on the customer’s GitLab or existing CI/CD tooling for pipeline integration and deployment.

Risks: Potential factors that may negatively impact project timeline or quality:

- Timeline risk: Delays in providing API specifications, documentation, AWS accounts, or approval of technical designs will directly affect Lambda/API Gateway development progress.

- Data-related risk: Inconsistent or incorrectly formatted data may cause issues during DynamoDB import.

- Cost risk: AWS consumption may exceed budget if the customer increases load expectations, number of learners, or adds new functionality beyond initial scope.

- Security risk: If the customer does not enable MFA or manages IAM users improperly, security vulnerabilities may arise.

- Business change risk: Sudden modifications to business workflows during implementation can significantly affect Lambda functions and the overall API architecture.

# SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

## Technical Architecture Diagram

### User Request Flow

- Users open a browser and access the application through a domain.

- Amazon CloudFront receives the request:

- Checks the cache to return static content (HTML/CSS/JS) from S3 if available.

- If content is not in cache, CloudFront fetches from S3 and returns it to the user with low latency.

- Users receive the frontend and interact with the UI, generating API requests.

### Authentication & API Handling

- When users log in:

- Amazon Cognito authenticates login information (username/password or OAuth).

- Cognito generates a JWT token and returns it to the client.

- The frontend sends API requests with the JWT token to API Gateway.

- PI Gateway performs:

    - Verifies the JWT token with Cognito.

    - If the token is valid, the request is forwarded to the corresponding Lambda function.

    - If the token is invalid, API Gateway returns a 401 Unauthorized error.

### Lambda Processing & Data Access

- AWS Lambda executes business logic:

- Manages students, attendance, course registration, updates results, schedules…

- When accessing sensitive information (API keys, DB passwords), Lambda calls AWS Secrets Manager.

- Lambda reads/writes data to Amazon DynamoDB:

- DynamoDB stores data in a NoSQL model, optimized for read/write, automatically scaling when traffic increases.

- Supports queries using primary key (PK) or secondary index (GSI).

- Lambda logs to CloudWatch Logs, including requests, errors, and execution metrics.

### Security & Access Control

- Amazon Cognito: authenticates users and manages sessions, supporting OAuth/Google Sign-In.

- IAM Roles & Policies: control access permissions between AWS services (Lambda, DynamoDB, S3).

- API Gateway Authorization: validates JWT tokens from Cognito before allowing Lambda access.

- Secrets Manager: protects sensitive information (API keys, database credentials), enabling secure Lambda access.

### Monitoring & Alerts

- CloudWatch Logs collects logs from Lambda and API Gateway.

- Metrics & Alarms:

- Creates metrics from logs (CPU, error rate, latency, request count).

- Configures CloudWatch Alarms to trigger alerts when thresholds are exceeded.

- Amazon SNS sends real-time alerts to the operations team via email or HTTP/SMS endpoints.

- Combines CloudTrail + CloudWatch for auditing API actions and overall security.

### CI/CD & Deployment

- GitLab: stores source code and manages version control.

- GitLab Runner:

- Automatically triggers on code push or merge request.

- Runs CI/CD pipeline with stages: test, build, deploy.

- Installs dependencies and runs unit tests.

- Builds artifacts (ZIP package for Lambda).

- AWS SAM CLI / CloudFormation:

- GitLab Runner uses AWS SAM CLI for deployment.

- Deploys or updates the entire AWS infrastructure (API Gateway, Lambda, DynamoDB, S3, IAM Role).

- Ensures infrastructure follows IaC model, consistent across Dev/Prod environments.

- Automated CI/CD reduces errors and shortens deployment time.

### Summary

- Request Path: User → CloudFront → API Gateway → Lambda (via Cognito Auth) → DynamoDB → Lambda → API Gateway → CloudFront → User.

- Security Path: Cognito Authentication → API Gateway Authorization → IAM Policies → Secrets Manager.

- Monitoring: CloudWatch Logs & Metrics → Alarms → SNS.

- CI/CD Path: GitLab → GitLab Runner → AWS SAM CLI → CloudFormation → AWS Resources.

## Technical Plan

The team will deploy the infrastructure and application using a fully serverless model, leveraging AWS Managed Services to ensure scalability, security, and cost efficiency. The technical workflow includes IaC, CI/CD, security configuration, testing, and change approval as follows:

### Tools & Technologies

Infrastructure as Code (IaC)

- The team will use:

- AWS CloudFormation, triggered from GitLab CI/CD, to create and update all infrastructure resources, including Lambda, DynamoDB, API Gateway, CloudFront, S3, CloudWatch, IAM, and SNS.

- AWS SAM (Serverless Application Model) to define and deploy API Gateway, AWS Lambda, and the integrations with Cognito and DynamoDB.

- GitLab CI/CD to store backend (Lambda) and frontend (ReactJS) source code, triggering pipelines automatically on every push/merge request.

- GitLab Runner to execute sam build and sam deploy, sending CloudFormation templates to AWS to deploy both infrastructure and application.

Programming Languages & Frameworks

- Backend - AWS Lambda (Java Spring Boot):

- Executes business logic, interacts with DynamoDB, and retrieves sensitive information from AWS Secrets Manager (DB credentials, API keys, etc.).

- Frontend - ReactJS:

- Built and stored in Amazon S3, delivered through Amazon CloudFront to reduce latency and accelerate content loading.

### Deployment & Testing Flow

#### IaC Deployment Process

- Developers commit IaC templates (CloudFormation + SAM) to GitLab.

- GitLab CI triggers the pipeline → runs unit tests and linting.

- CodePipeline receives the trigger from GitLab → runs CodeBuild.

- CodeBuild performs:

- Sam build to build Lambda functions

- Sam package to upload artifacts to S3

- Sam deploy or cloudformation deploy

- Infrastructure is created or updated according to the templates.

#### Backend - API Gateway - Lambda Testing

- Unit Testing for Lambda

- Unit tests written using JUnit.

- All external resources are mocked (DynamoDB, Cognito, API Gateway event).

- Test scenarios include:

- Valid input

- Missing/invalid input

- Logic errors

- Response structure and schema validation

- All unit tests must pass.

API Gateway Integration Testing

- Sending real requests to API endpoints (dev/staging environment) to validate:

- Request/response mapping correctness

- Lambda triggered with the correct handler

- Lambda reading/writing DynamoDB with correct table/key

- Accurate status codes and response bodies

- Integration flow stable, minimal error rate, no mapping template issues or integration timeout.

- Load Testing

- Load: 100–200 requests/second

- Performed using K6

- API remains stable under target load, no throttling on API Gateway or Lambda, DynamoDB remains within provisioned capacity.

- Cognito Token Verification Testing

- Login to obtain valid JWT token

- Call API using:

- Valid token → success

- Expired token

- Tampered token

- Wrong issuer

- Wrong audience

- Missing authorization header

- Token verification performed by API Gateway Authorizer or Lambda Layer

- 100% valid tokens accepted, no unexpected “invalid token” errors.

Error Handling & Retry Logic Testing

- Test scenarios include:

- Lambda exception → API Gateway returns proper 500 response

- DynamoDB throttling

- Timeout in downstream services

- JSON parsing errors

- Business logic errors

- System does not crash, errors are clearly logged, no infinite retry loops.

DynamoDB Read/Write Capacity Testing

- Tests include:

- Continuous reads using Partition Key + Sort Key

- Writes from 1–10k items

- Metrics validated:

- Latency

- Provisioned throughput

- On-Demand burst capacity

- Throttling (ProvisionedThroughputExceededException)

- Hot partition detection

- No throttling within designed load; partitions are well-distributed.

#### Frontend Testing

Deployment to S3

- Verify that:

- Build files (HTML/CSS/JS) are correctly uploaded to S3

- Website is accessible via CloudFront

- S3 bucket is properly configured:

- Public Access Block enabled

- Only CloudFront can access (Origin Access Control)

- Correct CORS, MIME types, and file headers

Frontend Integration Testing with Backend

- Login via Cognito → obtain token → send API requests

- CRUD API operations (list, create, update, delete) function correctly

- API error responses are displayed properly on the UI

- Token expiration (401) is handled correctly via:

- Refresh token

- Or redirect to login page

### Review & Approval Process

#### Code Review

- All source code (Frontend, Lambda, IaC) is reviewed by the team lead before being merged into the main branch.

- During the review process, the technical team focuses on four key criteria:

- Security – including secret management, IAM permissions, input validation, and data encryption.

- Performance – optimizing DynamoDB queries, minimizing cold start impact, and improving Lambda execution flow.

- Naming conventions – ensuring consistency and maintainability across the codebase.

- IaC best practices – following AWS standards for CloudFormation/CDK design, enforcing least privilege access, avoiding hard-coded configurations, and organizing infrastructure resources properly.

- The review ensures the system complies with technical standards and maintains stable, reliable operation.

#### IaC Review

During the IaC Review process, all CloudFormation/SAM templates are validated using CloudFormation Guard to ensure compliance with security standards and infrastructure configuration policies. The team also uses cfn-lint to check syntax and template integrity, helping prevent deployment errors caused by misconfigurations. In addition, a cost impact assessment is performed for all declared resources, combined with an AWS Cost Estimation Stage integrated into the pipeline to forecast expenses and optimize resource configuration before deployment.

#### Change Management

Changes related to IAM Policies, Cognito Authentication Flows, and Production API endpoints are classified as high-risk changes. Because they have a direct impact on system security and product operations, such changes must be formally approved by team members and reviewed by the central unit before deployment. The Change Management process ensures the system operates stably, adheres to technical standards, and minimizes potential risks in the Production environment.

#### Production Deployment

The Production Go/No-Go meeting (including all relevant stakeholders such as the project team and the central unit) is conducted to:

- Confirm that the entire deployment checklist has been completed.

- Re-verify the following items:

- Deployment plan

- Testing results (UAT, load testing, security testing)

- Backup and downtime plan

- Rollback plan

- Based on these checks, the team decides whether the project is ready for deployment.

Before deploying a new version, the current infrastructure must be backed up:

- Export the existing CloudFormation stack (template + parameters).

- Store it as a versioned file (in S3 or Git).

- Back up DynamoDB data if necessary (Point-in-Time Recovery is already enabled).

- If the deployment fails, the team can easily perform a rollback by redeploying the previous stack.

- Deployment is scheduled during low-traffic periods to minimize impact on real users and reduce the risk of service disruption.

- AWS systems also handle changes faster during low load.

- As soon as deployment begins, the DevOps team and Tech Lead must monitor the process in real time to detect issues immediately.

- This ensures that the deployment is executed safely and successfully.

### Coverage & Test Cases

#### Backend Critical Paths

- Login → Cognito → Access Token

- Student enrolls in a class (Lambda + DynamoDB)

- Teacher uploads documents (S3 + Lambda)

- Admin performs course/class CRUD operations (DynamoDB CRUD)

#### Security Critical Paths

- Token expiration: Ensure the system logs the user out or requires a token refresh when the token expires.

- Login → obtain access token (Cognito).

- Wait for the token to expire, or adjust the local time to accelerate expiration.

- Send an API request using the old token.

- Unauthorized API request

- Access S3 private content via signed URL

## Project Plan

### Deployment Methodology & Number of Sprints (Agile)

The project follows the Agile Scrum methodology, divided into iterative sprints to ensure flexibility and continuous customer feedback.

- Total project duration: 12 weeks

- Planned number of sprints: 6 sprints, each lasting 2 weeks

| Sprint | Timeline | Main Activities |
| --- | --- | --- |
| Sprint 1 | Week 1 - 2 | Collect requirements, analyze the legacy system, design the High-Level Design (HLD) document, and finalize the architecture. |
| Sprint 2 | Week 3 - 4 | Set up the AWS account baseline, configure IAM Roles & Permissions for GitLab Runner, create S3 buckets for frontend and build artifacts, create the CloudFront distribution for frontend delivery, and configure the domain in Route 53. |
| Sprint 3 | Week 5 - 6 | Develop Infrastructure as Code using AWS SAM and CloudFormation for the entire architecture, build the CI/CD pipeline, connect GitLab Runner with AWS, and deploy the first Dev environment. |
| Sprint 4 | Week 7 - 8 | Complete API Gateway configuration, deploy all Lambda functions, integrate Cognito Authorizer with API Gateway, integrate Secrets Manager into Lambda, finalize DynamoDB tables, enable CloudWatch Logs for API Gateway & Lambda, and configure CloudWatch Alarms with SNS notifications. |
| Sprint 5 | Week 9 - 10 | Complete Lambda unit tests, run API Gateway → Lambda → DynamoDB integration tests, perform load testing using K6, validate Cognito token authentication, review logs & monitoring, and optimize CloudWatch dashboards. |
| Sprint 6 | Week 11 - 12 | Conduct UAT with the customer in the Staging environment, fix defects, improve frontend UX/UI, optimize DynamoDB & Lambda cost, perform Go-live, and hand over the system along with source code and IaC. |

- Each sprint consists of the following phases: Planning → Development → Testing → Review → Retrospective.

### Collaboration Model Between the Partner and the Customer

The implementation team (Partner) will be responsible for:

- Designing the AWS architecture following industry best practices (Well-Architected Framework).

- Developing Infrastructure as Code (CloudFormation/SAM) to deploy the infrastructure.

- Building and configuring the CI/CD pipeline using GitLab + CodePipeline/CodeBuild.

- Conducting technical testing, including performance testing, integration testing, and security testing.

The Learning Center (Customer) will be responsible for:

- Providing the AWS Account and IAM access permissions on time.

- Supplying all API specifications, business workflows, and existing database information.

- Conducting User Acceptance Testing (UAT) and giving feedback in each sprint.

- Approving the architecture, environments, and critical changes.

- Participating in testing sessions, acceptance meetings, and the go-live process.

### Roles and Responsibilities of Each Party in the Project

- Partner

| Role | Responsibilities |
| --- | --- |
| Project Manager | Coordinate project timeline, manage risks, and provide weekly status reports |
| Solution Architect | Design the system architecture, review security, and evaluate cost optimization |
| DevOps Engineer | Implement IaC, manage CI/CD pipelines, and maintain Dev/Staging/Prod environments |
| Serverless Engineer | Develop Lambda functions, integrate Cognito, configure API Gateway, and design DynamoDB |
| QA/Test Engineer | Perform technical testing (unit tests, integration tests, and performance tests) |

- Customer

| Role | Responsibilities |
| --- | --- |
| Product Owner | Provide business requirements and validate the product backlog. |
| Technical Lead | Support system integration and evaluate the technical architecture. |
| QA/UAT Team | Perform business testing and validate test results. |
| IT Ops | Operate and maintain the system after go-live. |

### Official Meeting Schedule

| Meeting | Frequency | Description |
| --- | --- | --- |
| Kick-off Meeting | Once | Introduce the project and confirm the overall scope. |
| Sprint Planning | Every 2 weeks | Prioritize the backlog and assign tasks to the team. |
| Daily Stand-up | Daily | Report progress, identify issues, and resolve blockers. |
| Weekly Report | Weekly | Send weekly progress reports to the customer. |
| Sprint Review | Every 2 weeks | Demonstrate completed features and collect feedback. |
| Sprint Retrospective | Every 2 weeks | Improve internal processes and review team performance. |
| UAT Meeting | At the start of UAT | Support the customer during User Acceptance Testing. |
| Go-Live Meeting | Before go-live | Verify deployment checklist and prepare rollback plan. |
| Project Closure Meeting | End of project | Summarize outcomes and document lessons learned. |

### Testing Strategy

- The project team is responsible for the following testing activities:

- Unit testing for Lambda functions

- Integration testing for API Gateway + Lambda + DynamoDB

- Performance testing (API latency, throughput, and system scalability)

- The Training Center is responsible for:

- UAT for each business flow (course registration, teacher/student management, attendance tracking, etc.)

- User Interface (UI) testing on the frontend

- Approving UAT results to prepare for Go-live

### Handover Plan

The project team will deliver the following items:

#### Documentation

- Detailed architecture documentation (Architecture Diagram)

- IaC documentation (CloudFormation/SAM templates)

- CI/CD pipeline documentation

- Operations Guide

- Security & access control documentation

- AWS cost optimization guidelines

#### Technical Transfer

- Technical training for the client’s engineering team (2 sessions)

- CI/CD deployment guidance

- Handover of GitLab source code repositories

#### Post-Deployment Support

- 2 weeks of hyper-care support

- Bug fixing (if any issues arise)

- Performance and cost review (Cost Optimization)

## Security Considerations

The project will strictly adhere to the security standards defined in the AWS Well-Architected Framework – Security Pillar, focusing on five core control domains: Access Security, Infrastructure Security, Data Security, Detection & Monitoring, and Incident Management. The entire infrastructure will be designed to ensure system safety, minimize potential risks, and fully meet the operational requirements of the training center.

### Access Security

Ensure that all access to the system (including frontend, APIs, and AWS administration) is fully authenticated, properly authorized, and auditable.

Implementation Measures:

- Amazon Cognito manages the entire authentication workflow, issues JWT tokens, and validates users.

- API Gateway integrates directly with Cognito to verify tokens before invoking Lambda functions.

- Lambda functions are executed only after token validation, minimizing the risk of unauthorized access.

- IAM Roles & Policies for Lambda, API Gateway, CloudFront, and DynamoDB strictly follow the Least Privilege principle.

- All secrets (API keys, database credentials) are not stored in source code but managed through AWS Secrets Manager, accessed by Lambda based on IAM permissions.

- MFA is mandatory for all IAM Users / IAM Identity Center accounts.

- RBAC grouping is applied with separate IAM Roles for system admin, DevOps, developers, and QA.

### Infrastructure Security

Objective: Minimize the attack surface and defend against common threats such as DDoS, XSS, and SQL injection.

Implementation Measures:

- AWS CloudFront sits at the edge in front of end users, reducing load and providing built-in DDoS protection via AWS Shield Standard.

- CloudFront safeguards the content delivery layer and enhances DDoS protection through AWS Shield integration.

- API Gateway functions as the API application firewall, only allowing valid requests after Cognito token authentication.

- Lambda functions operate entirely within the AWS Region, are not exposed to the public Internet, and access internal services (DynamoDB, Secrets Manager) via IAM permissions.

- Route53 manages DNS and supports DNSSEC as well as health checks for the frontend domain.

### Data Security

Objective: Ensure that all data is encrypted, properly managed throughout its lifecycle, and protected against unauthorized access.

Implementation Measures:

  DynamoDB

- Enabled default encryption using AWS KMS (AES-256).

- Enabled PITR (Point-in-Time Recovery) to restore the database to any point in time.

  S3 (Frontend Storage)

- Enabled SSE-KMS for encryption at rest.

- Enforced 100% Block Public Access on all S3 buckets.

- S3 access is restricted exclusively to CloudFront through Origin Access Control (OAC).

  Data Transfer

- All requests from User → CloudFront → API Gateway → Lambda are transmitted via HTTPS/TLS 1.2+.

  Secrets Manager

- All API keys and sensitive configuration values for Lambda are stored securely in AWS Secrets Manager.

- Lambda retrieves secrets through IAM Role permissions, without any hardcoded credentials.

### Detection & Monitoring

Objective: Detect anomalies, monitor user behaviors, and identify misconfigurations.

Implementation Measures:

  CloudWatch Logs

- Collect 100% of logs from Lambda and API Gateway.

- Store logs with an appropriate retention policy.

  CloudWatch Metrics + Alarms

- Monitor key metrics such as:

- Lambda Error Rate

- Lambda Duration & Throttles

- API Gateway Latency

- API 4xx/5xx Responses

- WAF Blocked Requests

- Trigger alarms when thresholds are exceeded and forward them to SNS.

  SNS Notification

- Send alerts via email/SMS/Slack within <30 seconds when an alarm is triggered.

  CloudTrail

- Track all AWS API events, including IAM changes, Lambda deployments, and DynamoDB access activities.

  GuardDuty

- Detect:

- Unusual access patterns

- Brute-force attempts

- Port scanning

- Credential leakage

### Incident Management

Objective: Ensure the system has a well-defined incident response process to minimize impact when unexpected issues occur.

Implementation Measures:

  Develop an Incident Response Playbook covering scenarios such as:

- Sudden increase in API errors

- Lambda timeout spikes

- DynamoDB throttling

- Unusual WAF block spikes

  Automated Remediation:

- CloudWatch Alarms → SNS → Lambda for auto-recovery actions.

  Categorize incidents into four levels: Low, Medium, High, Critical.

  Integrate CloudTrail and GuardDuty logs for forensic investigation.

  DevOps and Developers receive immediate alerts via SNS when abnormalities occur in the environment.

# Activities AND Deliverables

## Activities and deliverables

| Project Phase | Timeline | Activities | Deliverables/Milestones |
| --- | --- | --- | --- |
| Assessment | Week 1-2 | - Gather business & technical requirements from the client - Assess the current infrastructure (on-prem / cloud / hybrid) - Define target architecture & operating model - Review security, compliance, and internal policies - Identify project risks, dependencies, and assumptions | - Assessment Report - High-level Architecture Diagram - Requirements, Risks & Assumptions list - Approved project plan |
| Setup base infrastructure | Week 3-4 | - Create AWS account structure following best practices - Configure VPC, Subnets, Route Tables, NAT, Security Groups - Establish IAM baseline (MFA, password policy, initial RBAC) - Set up VPN / Direct Connect - Configure foundational logging: CloudTrail, S3 log bucket, Config Recorder - Automate deployment using IaC (Terraform / CloudFormation / CDK) | - Completed AWS environment baseline - Reviewed and successfully executed IaC templates - Detailed infrastructure Low-level Design document - Test/Production environments initialized |
| Setup component 1 (Security & Access Layer) | Week 5-6 | - Complete IAM RBAC for each user group - Implement access control (IAM Roles, Permission Boundaries) - Configure SCPs (Service Control Policies) - Set up CloudWatch Alarms for security-related events | - IAM RBAC matrix - SCP/Permission baseline - Security monitoring dashboard |
| Setup component 2 (Data Layer & Application Layer) | Week 7-8 | - Configure S3 buckets, encryption (SSE-KMS), lifecycle policies, and replication - Set up backups (AWS Backup) for databases and S3 - Create KMS keys, key policies and rotation rules - Set up CI/CD pipeline (CodePipeline / GitHub Actions) - Review and validate security policies for the Data Layer | - Data and application layers operational - Completed S3 & KMS security policies - Backup plan with successful backup/restore testing - Fully operational CI/CD pipeline |
| Testing & Golive | Week 9-10 | - Perform Functional Testing - Conduct Security Testing: IAM validation, penetration test - Run Performance / Load Testing - Validate BCP/DR procedures & restore test - Fix bugs and fine-tune infrastructure and security policies - Prepare Go-live plan | - Functional, Security, and Performance Test Reports - Bug list and fix logs - Go-live Runbook - Production environment ready |
| Handover | Week 11-12 | - Execute Go-live - Deliver operational and architecture documentation - Provide Ops team training - Hand over source code and IaC templates - Conduct project review and closure | - Complete handover package (Documents, IaC, standardized credentials) - Training completion report - Go-live success confirmation - Project Closure Report |

## PATH TO PRODUCTION

### Scope and Extent of the POC (Proof of Concept)

The POC is built to validate the feasibility of the proposed AWS architecture, focusing on core components:

- Implementing the user authentication flow using Amazon Cognito.

- Setting up API Gateway - Lambda - DynamoDB to test serverless backend operations.

- Hosting the frontend on S3/CloudFront to validate latency and content delivery performance.

- Integrating a basic CI/CD pipeline using GitLab → CodePipeline → CodeBuild.

- Implement the user authentication flow using Amazon Cognito.

POC Limitations:

- Does not include deep performance optimization (scaling, caching, multi-region).

- Does not include full standardized logging, SOC compliance, or advanced regulatory compliance.

- Test data is sample data, not real enterprise data.

- Disaster Recovery (DR) systems are not included.

- Complex business edge cases are not addressed.

The POC aims to verify:

- The system can run on a serverless architecture.

- The CI/CD pipeline functions correctly.

- AWS components interact reliably.

- The frontend and API handle core functionalities.

### Items to be Added for Production Deployment

#### Performance & Reliability Optimization

- Configure auto-scaling and optimize performance for Lambda functions.

- Add caching using CloudFront or API Gateway Cache if needed.

- Implement retry mechanisms, DLQs, and circuit breakers for Lambda functions.

- Build a staging environment to validate changes before release.

#### Logging - Monitoring - Alerting

- Standardize log structures.

- Set up CloudWatch dashboards according to SLA requirements.

- Optimize alarms for CPU, latency, and DynamoDB throttling.

- Integrate SNS/Slack/email notifications based on alert severity.

#### Availability & DR (Disaster Recovery)

- Design backup and restore processes for DynamoDB.

- Implement cross-region replication if strict RTO/RPO requirements exist.

- Test DR runbooks.

#### CI/CD Enhancements

- Separate environments: Dev → Staging → Prod.

- Add automated testing (unit tests, integration tests).

- Include a manual approval stage before deploying to production.

### Initial Limitations in the POC Phase

As a preliminary version, the POC has the following limitations:

- Cost optimization is not fully implemented.

- Lambda functions have not been fully refactored or modularized.

- Logging is basic and not production-grade.

- No automated rollback mechanism in CI/CD.

- Some operational procedures (runbooks, SOPs) are not standardized.

- Stress tests and load tests have not been conducted to evaluate system capacity.

- No consolidated dashboards for operational teams (DevOps/IT Admin).

# EXPECTED AWS COST BREAKDOWN BY SERVICES

## 4.1. Tooling Cost (Non-AWS)

| Tool / Service | Estimated Monthly Cost | Notes / Conditions |
| --- | --- | --- |
| GitLab (Self-hosted or SaaS) / GitHub / Git repository hosting | 0 - 19 USD/user/month | If using free or self-hosted plan → 0 USD; SaaS Enterprise → per-user fee. |
| Additional Monitoring / Alerting outside AWS | 0 USD (not used) | No third-party monitoring used; AWS CloudWatch is sufficient. |
| BI / Analytics Tools outside AWS | 0 USD (not used) | No external tools required at this stage. |
| IaC tools (Terraform / CloudFormation / SAM) | 0 USD | Using AWS native / open source → free. |
| Training, documentation, handover (internal labor cost) | - | Labor costs not included in AWS; accounted for in overall project personnel cost. |

## TOTAL ESTIMATED MONTHLY COST

| Service | Estimated Monthly Cost |
| --- | --- |
| S3 Standard | 0.32 USD |
| CloudFront | 1.33 USD |
| Amazon API Gateway | 0.38 USD |
| AWS Lambda Function (Include Free Tier) | 0 USD |
| Amazon DynamoDB | 0.62 USD |
| Amazon Cognito Lite Tier | 0 USD |
| Amazon CloudWatch | 2.10 USD |
| AWS Secrets Manager | 0.4 USD |
| AWS CloudTrail | 0 USD |
| Amazon SNS | 0 USD |
| AWS CloudFormation | 0 USD |
| GitLab Runner | 0 USD |

- Total estimated cost: 5.15 USD/month → 61.80 USD/12 months

## 4.3. Assumptions Used for Cost Estimation

The following assumptions were used to estimate the monthly costs for the system based on the serverless architecture and expected initial workload. All costs are calculated using the AWS Pricing Calculator.

### Usage Assumptions

#### Storage & Content Delivery

- Amazon S3 Standard

- 10 GB storage

- 5,000 PUT requests/month

- 100,000 GET requests/month

- CloudFront

- 10 GB data transfer out.

- GB data transfer to origin.

- 100.000 HTTPS requests.

#### Compute & API

- AWS Lambda

- 400,000 requests/month

- 512 MB memory per Lambda function

- Use Free Tier for most workloads → 0 USD/month

- Amazon API Gateway

- 300,000 API requests/month.

#### Database & Identity

- Amazon DynamoDB

- 2 GB storage

- 50,000 Write Capacity Units

- 200,000 Read Capacity Units

- Amazon Cognito

- 500 Monthly Active Users (MAU), using Lite Tier free.

#### Networking & DNS

- Amazon Route53

- 1 hosted zone.

- Standard DNS queries.

### Security & Monitoring Assumptions

Amazon CloudWatch

- 3 custom metrics.

- 1 GB log ingestion.

- 2 alarms.

- 1 dashboard.

### DevOps / CI-CD Assumptions

AWS CloudFormation

- No cost incurred → 0 USD

### Financial Assumptions

- Costs based on region: ap-southeast-1 (Singapore).

- No Reserved Instances (RI) used as the system is serverless.

- Does not include personnel costs for deployment or operational support.

- VAT in Vietnam not included.

# TEAM

| Name | Title | Description | Email / Contact Info |
| --- | --- | --- | --- |
| Nguyễn Hồng Hiếu Tài | Backend Developer | - Design system architecture (Architecture Diagram). - Design APIs and server-side business logic. - Optimize backend performance. | tainhhse182011@fpt.edu.vn |
| Võ Khang Lành | Frontend Developer | - Design user interface (UI/UX). - Build web pages according to Figma designs. - Optimize user experience. | lanhvkse184686@fpt.edu.vn |
| Nguyễn Khánh Ly | Backend Developer | - Design and build database schema. - Develop APIs and backend business logic. - Write API documentation & support frontend integration. | lynkse181666@fpt.edu.vn |
| Huỳnh Quang Linh | Frontend Developer | - Design user interface (UI). - Implement UI according to business requirements. - Handle responsiveness and user interactions. | linhhqse181817@fpt.edu.vn |